AXRIK

NEW BUILD · MASTER PROMPTS

# Starting a New AXRIK Build

The two prompts I paste into a fresh Claude chat to spin up a build. The chat must be connected to the folder that contains my project folders, so Claude can see the past builds and the starter kit.

Prompt A is a one-time job - it builds the shared starter kit from my first three builds. After that I only ever use Prompt B: fill in the client, paste it, and every new build starts on the kit and feeds its learnings back in.

## 1  Prompt A — Build the kit (run once)

Consolidates JG Foods, Driversity and Fleet into one versioned, self-improving starter-kit template. Only needed the first time.

Build my reusable AXRIK starter kit from my three existing builds.

AXRIK builds bespoke web apps for small businesses on a fixed stack: vanilla

HTML/JS, Supabase (Postgres + RLS + Auth), Netlify, EmailJS. I've done three

builds - JG Foods, Driversity Hub and the Fleet app. I want every future build

to start ~60% done by cloning one shared kit, and I want the kit to get better

with every project. Follow my skills: axrik-project-kickoff, supabase-patterns,

axrik-ai-features, axrik-deliverables.

1. First, list every folder you can see and tell me which are JG Foods,

Driversity and Fleet. DO NOT start building until I confirm.

2. Audit all three. Pull the strongest version of each reusable piece into ONE

clean, client-neutral kit: base schema, day-one role-based RLS

(admin/staff/account/public), place_order + core RPCs, the single-file

showPage() admin shell, the Claude proxy with non-AI fallbacks, the FIXED PWA

service worker, the .axrik-patterns blueprints, and a config.example.js

template.

3. Show me a short consolidation plan first (what you're taking from where, and

any conflicts) for sign-off BEFORE writing the kit.

4. Build it, then push it as a GitHub TEMPLATE repo: axrik-starter-kit under

AXRIK-dev, ticked as a Template repository.

5. Build it to LEARN: version it (git tags + KIT-CHANGELOG.md) and add a

HARVEST.md template so every build ends with a "kit harvest" retro at go-live

- what's newly reusable, what broke, what pattern should change. Wins get

promoted back into the kit as a new version; lessons fold into my skills. Set

this loop up now.

Start with step 1: list the folders you can see.

## 2  Prompt B — Every new client (reuse this)

Fill in the [bracketed] bits for the client, then paste. This is the one I use for every build from now on.

New AXRIK client build, on the starter kit.

Client: [CLIENT NAME] - [who they are / what they do], in [location].

Website: [url, or "none yet"].

The app: [one line - what the web app is for and the outcome it delivers].

Type: [free portfolio build / paid build].

Follow my skills (axrik-project-kickoff, supabase-patterns, axrik-ai-features,

axrik-deliverables) and these standards:

- Role-based RLS in the same migration as every table; never "add security later".

- Secrets only in gitignored config; commit config.example.js.

- One private repo per client under my AXRIK-dev GitHub.

- UK English. Anything I READ must be .docx. Brand docs black/white + green

#007B5F. Never state build times/effort to clients - outcomes only.

Do this:

1. Create a fresh, client-neutral folder "[CLIENT NAME]" (separate from shared

AXRIK materials) and clone the axrik-starter-kit template into it - this

becomes the client's private repo.

2. Draft project instructions I can paste into a new Claude project for this

client (client build under AXRIK, their context, the app goal, the standards).

3. Then kickoff: discovery first, schema before screens. I've spoken to the

client and will PASTE THEIR BRIEF - ask me for it, and don't write the Build

Plan until you have it. Produce the Build Plan as a branded .docx in the

project's docs/ folder, with anything unconfirmed flagged [CONFIRM].

4. At go-live, run the kit harvest: promote anything reusable from this build

back into the starter kit as a new version, and note any skill updates.

## 3  What's baked in

- Discovery first, schema before screens - no code until the data model and the client's real brief are confirmed.

- Security from day one - role-based RLS in the same migration as every table.

- Clone, don't rebuild - every client starts from the shared starter-kit template.

- The kit learns - each go-live harvests reusable wins back into a new kit version; lessons fold into the skills.

- My standards - UK English, .docx for anything I read, brand black/white + green #007B5F, never quote build times to clients.

First use of Prompt B: Evans Commercial Finance (Scott) - a deal-pipeline CRM for a UK commercial finance broker.