New Client Onboarding Checklist

| Client ________________________________ | Date ________________________________ |
| --- | --- |

01 — DISCOVERY

Business basics

Get the core facts about the business before anything else.

| ME | Business name, owner name and contact details confirmed | ☐ |
| --- | --- | --- |
| ME | Business type understood — what they do, who their customers are | ☐ |
| ME | What they want built — website, admin app, or both | ☐ |
| ME | Why now — what problem are they trying to solve | ☐ |
| ME | Rough go-live target agreed | ☐ |
| CLIENT | Completed the brief or had an initial discovery call | ☐ |

02 — EXISTING DIGITAL PRESENCE

What they already have

Check this before touching anything — the answers change how the build and handover work.

| ME | Do they have an existing website? If yes — URL, who built it, where is it hosted? | ☐ |
| --- | --- | --- |
| ME | Do they have a domain? If yes — who is it registered with (GoDaddy, 123-reg, etc.)? | ☐ |
| ME | Do they have email on the domain (e.g. jon@business.co.uk)? CRITICAL — if yes, document all MX records before touching DNS | ☐ |
| ME | Are there any other DNS records to preserve (SPF, DKIM, CNAME)? Export them all first | ☐ |
| ME | Do they have social media accounts? Which platforms, what are the handles? | ☐ |
| ME | Do they have Google Business / Maps listing? | ☐ |

If they have email on the domain: export every DNS record from their current provider and replicate them in Cloudflare BEFORE switching nameservers. Email must never drop.

03 — DOMAIN & INFRASTRUCTURE

Getting DNS under control

Standard AXRIK model — one account per service, client domains under AXRIK Cloudflare.

| ME | Domain confirmed — existing or new? | ☐ |
| --- | --- | --- |
| ME | If new: register under AXRIK Cloudflare. Document as client asset. Cost absorbed by AXRIK or billed to client. | ☐ |
| ME | If existing with another provider: point nameservers to Cloudflare (quickest) or initiate transfer (takes 5-7 days) | ☐ |
| ME | All existing DNS records replicated in Cloudflare before any nameserver change | ☐ |
| ME | New Netlify sites created for website and/or admin app under AXRIK Netlify account | ☐ |
| ME | DNS records added in Cloudflare pointing to Netlify deployments | ☐ |
| ME | HTTPS confirmed live on all URLs | ☐ |
| ME | Staging URL shared with client for review before DNS switch (for clients replacing an existing site) | ☐ |

04 — BUILD BRIEF

What we need from the client

Collect all assets and decisions before starting the build to avoid rework.

| CLIENT | Logo provided — PNG with transparent background preferred | ☐ |
| --- | --- | --- |
| CLIENT | Brand colours confirmed (hex codes if known, or examples of what they like) | ☐ |
| CLIENT | Product/service list with prices and descriptions | ☐ |
| CLIENT | Photos — product photos, team photos, location photos (phone photos are fine) | ☐ |
| CLIENT | Any copy they want to keep from the existing site | ☐ |
| CLIENT | Pages required confirmed (e.g. Home, About, Products, Contact, Trade) | ☐ |
| CLIENT | Any specific features or integrations discussed and agreed | ☐ |
| ME | Spreadsheets or data files received and analysed if admin app is included | ☐ |

05 — ACCOUNTS & ACCESS

Third-party services

Only set up what is needed for the build. Tick when account is created and access confirmed.

| ME | Supabase project created under AXRIK organisation | ☐ |
| --- | --- | --- |
| ME | Twilio sub-account created under AXRIK master account (if messaging required) | ☐ |
| ME | EmailJS template set up (if email sending required) | ☐ |
| ME | Google Cloud project created under AXRIK account (if Maps / AI features required) | ☐ |
| ME | GitHub repo created under AXRIK-dev for this client | ☐ |
| CLIENT | Any existing accounts shared (e.g. Facebook Business Manager for social posts) | ☐ |

06 — GO-LIVE

Launch checklist

Run through these on go-live day. Do not skip the DNS checks.

| ME | Client has reviewed and signed off the staging site | ☐ |
| --- | --- | --- |
| ME | All real data loaded (products, customers, pricing) | ☐ |
| ME | Supabase RLS policies verified — no data leaking between clients or users | ☐ |
| ME | DNS switched — website live at client domain | ☐ |
| ME | Admin app live at admin.[clientdomain] | ☐ |
| ME | HTTPS confirmed on all URLs | ☐ |
| ME | Email still working after DNS switch (send a test) | ☐ |
| ME | Client logged in and tested the admin app on their own device | ☐ |
| ME | Client walkthrough completed — they know how to use the key features | ☐ |
| CLIENT | Stripe billing set up — first monthly invoice sent | ☐ |

07 — ONGOING

Monthly running costs & billing

Standard AXRIK platform fee covers all running costs. One invoice, one line item.

| ME | Monthly platform fee agreed and documented (target: 40-50% margin above actual costs) | ☐ |
| --- | --- | --- |
| ME | Stripe recurring invoice set up — card on file | ☐ |
| ME | Client understands what is included (hosting, database, domain, messaging, maintenance) | ☐ |
| ME | AXRIK portal access set up so client can log in and see build progress | ☐ |
| ME | Support process agreed — how the client raises issues or requests changes | ☐ |

If a client stops paying: pause the Netlify deployment. Never withhold the domain — that is their business asset and must be transferred on request.