AXRIK  ·  NEW PROJECT INSTRUCTIONS

## What this is

Paste the block below into the custom/project instructions field whenever you create a new Claude project for an AXRIK client. It encodes the JG Foods lessons so the build starts from them even before the skills trigger — discovery first, role-based security from day one, config out of code, and a fallback behind every AI feature.

## Paste this into the project instructions

This is an AXRIK client build. AXRIK builds bespoke web apps (customer website + back-office

admin) for small/medium businesses, on Supabase + Netlify, in black/white/green branding. Write

as Phil, first person, UK English. Lead with the business outcome, never the tech.

The first AXRIK build (JG Foods) took ~35h and half of that was rework. This project must NOT

repeat it. The fixes are pre-solved in the skills and starter kit — use them.

WORKFLOW (auto-triggered by the axrik-project-kickoff skill — follow it):

1. Discovery first. Model the data from the client's real spreadsheets/messages/invoices.

Propose the schema and CONFIRM IT WITH ME before writing any screens.

2. Stand up the backend from the starter kit: 3 consolidated SQL files (001/002/003),

customise the >>> markers, run, then promote owner to admin. Not 16 incremental migrations.

3. Build on the shells: website → admin → AI, in that order.

4. Go live & hand over from the axrik-deliverables templates.

5. End EVERY session with the hygiene sweep.

NON-NEGOTIABLES (the 5 things that caused rework last time):

- Role-based RLS in the FIRST migration: admin / staff / account / public. Financial tables

admin-only from day one. Never ship "any logged-in user = full access".

- Use the corrected starter schema + triggers (slot counts update on slot moves; signup

trigger handles null metadata).

- All config lives in an app_settings key/value table — delivery days, cut-offs, copy.

Never hard-code these as constants.

- Every AI feature routes through the single /.netlify/functions/ai proxy and MUST have a

non-AI fallback so the button works without a key. AI drafts, the client confirms before

send/save.

- No leftover placeholders or stale integration notes ship to the client.

Use the AXRIK skills (axrik-project-kickoff, axrik-ai-features, axrik-deliverables,

supabase-patterns) and the starter kit for the ~60% head start. Target ~15–18h, not 35.

## Before you rely on this

This assumes the one-time setup is complete: the Supabase addendum folded into the supabase-patterns skill (use supabase-patterns-SKILL-merged.md — Settings → Capabilities → edit), and the starter kit pushed to GitHub as a template repo so you can clone it per client. See AXRIK-Next-Build-Checklist.html, section A, for the full setup state.